# Phase 1 Proposal Structure

## AI Foundation + Lead Sourcing & Qualification Engine

### Objective

The objective of Phase 1 is to establish the foundational AI infrastructure and lead sourcing engine required to support future LinkedIn outreach, email outreach, and AI-assisted prospect engagement initiatives.

This phase is designed to deliver immediate operational value while creating the foundation for future automation projects.

# Scope of Work

## Project 1: AI Foundation & Business Context

### Deliverables

- VPS Server Setup

- Hermes Agent Setup

- OpenRouter Configuration

- ChatGPT Integration

- Business Context Configuration

- Service Offering Knowledge Base

- ICP Definition Framework

- Case Study Repository

- AI Prompt Library

- Prospect Research Framework

- Lead Qualification Framework

### Outcome

An AI agent capable of understanding the client’s business, services, ideal customer profiles, and outreach objectives.

## Project 2: Lead Sourcing, Enrichment & Qualification

### Deliverables

- Apollo Search Framework Setup

- Apify Enrichment Workflow Setup

- Lead Qualification Framework

- ICP Matching Process

- Lead Scoring Methodology

- Prospect Prioritization Framework

- Qualified Lead Database Structure

- Standard Operating Procedure Documentation

### Outcome

A repeatable AI-assisted lead sourcing and qualification engine capable of identifying and prioritizing high-value prospects.

# Project Timeline

### Week 1

Project 1: AI Foundation & Business Context

### Week 2 - Week 3

Project 2: Lead Sourcing, Enrichment & Qualification

### Total Estimated Duration

2–3 Weeks

(Allowing up to 4 weeks for stakeholder reviews, feedback cycles, and onboarding activities.)

# Technology Costs

Technology subscriptions and usage costs are billed directly to the client and are not included in implementation fees.

### Estimated Monthly Technology Cost

| Component | Estimated Cost |
| --- | --- |
| VPS Hosting | $10-$25/month |
| OpenRouter API | $20-$50/month |
| ChatGPT Plus | $20/month |
| Apollo | $99-$149/month |
| Apify | $39-$99/month |

### Estimated Monthly Total

USD: $188-$343/month

INR: ₹16,000-₹29,000/month

# Phase 1 Investment

## Implementation Fee

₹79,000

Approx. USD $925

One-Time Project Fee

Includes:

- Discovery Sessions

- AI Foundation Setup

- Lead Sourcing Setup

- Lead Qualification Setup

- Workflow Configuration

- Documentation

- Team Enablement Session

- Handover Support

# Commercial Terms

### Payment Terms

- 100% Advance Prior to Project Commencement

OR

- 50% Advance

- 50% Upon Completion of Phase 1

(To be finalized with the client.)

# Future Phases

The Phase 1 investment is intentionally structured as an entry-stage engagement to allow both parties to validate the process, outcomes, and working relationship.

Upon successful completion of Phase 1, subsequent phases will be scoped and priced separately.

Future phases may include:

### Phase 2

LinkedIn Outreach Automation

### Phase 3

Email Outreach Automation

### Phase 4

AI-Assisted Response Management

### Phase 5

AI SDR and CRM Automation

# Pricing Philosophy

The pricing for Phase 1 is offered as an implementation-focused engagement intended to establish the foundational systems and generate initial business outcomes.

Future engagements will be priced based on:

- Business impact achieved

- Volume of outreach

- Complexity of workflows

- Automation requirements

- Revenue and operational value generated

As measurable outcomes are established, future phases may transition from implementation-based pricing to value-based pricing models aligned with business results.